## Slide 1
Bank Transfer QA Project
3MTT Software Testing Portfolio
Test Plan • Test Execution • API Testing • Summary Report
1

## Slide 2
1. Project Overview
Objective: evaluate the quality and reliability of a simulated bank transfer workflow.
Focus: functional behaviour, validation, error handling, transaction outcomes and API behaviour.
Deliverables: test plan, test artifacts, API collection, test summary report and portfolio presentation.
Approach: risk-based manual testing supported by API test scenarios.
2

## Slide 3
2. Testing Objectives
Verify that valid transfers can be initiated and completed correctly.
Validate mandatory fields, invalid inputs and boundary conditions.
Confirm appropriate handling of insufficient funds and invalid account details.
Verify transaction status, error responses and user-facing feedback.
Identify defects and risks before a transfer feature is released.
3

## Slide 4
3. Scope of Testing
Transfer initiation and transaction processing.
Account and beneficiary validation.
Amount validation and balance checks.
Success, failure and error handling.
API request/response validation.
Out of scope: production banking infrastructure, real financial transactions and live customer accounts.
4

## Slide 5
4. Test Strategy
Functional testing — confirm expected business rules and workflows.
Negative testing — deliberately use invalid or incomplete inputs.
Boundary-value testing — check limits around transfer amounts and fields.
API testing — validate endpoints, payloads, status codes and response data.
Regression-focused checks — ensure changes do not break previously working functionality.
Defect reporting — document expected vs actual results with severity and evidence.
5

## Slide 6
5. Key Test Scenarios
Successful transfer with valid sender, beneficiary and amount.
Transfer with insufficient account balance.
Transfer using an invalid beneficiary/account number.
Transfer with missing mandatory fields.
Transfer with zero, negative or otherwise invalid amount.
Transfer at permitted amount boundaries.
Duplicate or repeated transfer attempt.
API response validation for successful and unsuccessful requests.
6

## Slide 7
6. Test Case Design
Each test case captures: ID, scenario, preconditions, test data, steps, expected result, actual result and status.
Positive cases establish the happy path.
Negative cases challenge validation and error handling.
Boundary cases target minimum and maximum permitted values.
Traceability connects requirements, scenarios and observed results.
7

## Slide 8
7. API Testing
API test assets are stored in the repository under the api/ directory.
Requests represent common bank-transfer operations.
Validation areas include request payloads, response structure, HTTP status behaviour and transaction outcomes.
API testing complements UI-level checks by validating service behaviour directly.
Postman-compatible collection format supports repeatable execution.
8

## Slide 9
8. Defect & Risk Focus
Critical: incorrect transaction result, duplicate debit or unintended transfer.
High: incorrect balance validation, failed beneficiary validation or misleading success status.
Medium: incomplete validation, incorrect error messaging or inconsistent response data.
Low: cosmetic or documentation issues with limited functional impact.
Priority is based on customer impact, financial risk, likelihood and recoverability.
9

## Slide 10
9. Test Execution Results
40
Total Test Cases
31
Passed
7
Failed
2
Blocked
77.5%
Pass Rate
Exit criterion: 95% pass rate — NOT MET.
Defects: 3 Critical, 4 High, 2 Medium, 1 Low.
Major risks: duplicate transactions, unsafe network-failure handling, expired OTP acceptance, fee/limit validation and transaction-history consistency.
Release recommendation: NOT RECOMMENDED FOR PRODUCTION.
10

## Slide 11
10. Recommendations
Maintain automated regression coverage for critical transfer flows.
Validate transaction idempotency to reduce duplicate-transfer risk.
Use clear, consistent error codes and customer-facing messages.
Monitor API response times and failed transaction patterns.
Keep test data controlled and representative of realistic banking scenarios.
Update test cases whenever transfer business rules change.
11

## Slide 12
11. Repository Deliverables
README.md — project overview and navigation.
documentation/ — test plan and test summary report.
test-artifacts/ — structured test execution artifacts.
api/ — simulated bank-transfer API collection.
presentation/ — this portfolio presentation.
12

## Slide 13
12. Conclusion
The project demonstrates a structured QA approach to a financial transaction workflow.
Testing combines functional, negative, boundary and API-focused techniques.
Clear documentation improves traceability and supports informed release decisions.
The repository provides evidence of practical software testing skills for a 3MTT portfolio.
13