# Bank Transfer Test Summary Report

QA Portfolio Project — Simulated Execution

# 1. Executive Summary

A simulated test execution was performed against the Bank Transfer MVP using 40 planned test cases covering functional behaviour, validation, authentication, reliability, security-related controls and post-transaction verification.

# 2. Results

| Metric | Result |
| --- | --- |
| Total Test Cases | 40 |
| Passed | 31 |
| Failed | 7 |
| Blocked | 2 |
| Pass Rate | 77.5% |
| Exit Criterion | 95% pass rate |
| Exit Criterion Met | No |

# 3. Defect Summary

Critical: 3

High: 4

Medium: 2

Low: 1

# 4. Major Findings

Duplicate transaction processing can occur when confirmation is rapidly repeated.

Transaction state requires safer handling when connectivity is interrupted.

OTP validation must reject expired authentication codes.

Validation must account for fees and transaction limits.

Receipt and transaction-history data must remain consistent with the processed transaction.

# 5. Release Recommendation

NOT RECOMMENDED FOR PRODUCTION

The simulated build achieved a 77.5% pass rate, below the 95% exit criterion. In addition, critical defects affect transaction integrity and authentication. The defects should be fixed, followed by targeted retesting and full regression testing.

# 6. Retest Plan

Retest all failed cases after fixes.

Run regression against previously passed transaction flows.

Repeat network interruption and duplicate-request scenarios.

Verify OTP expiration and invalid-code handling.

Confirm no Critical or High financial-integrity defects remain.

Update the final test summary with post-fix results.